API Test Plan

Contact List Application

https://thinking-tester-contact-list.herokuapp.com

Document Version: 1.0  |  Date: April 2026  |  Tools: Postman

# 1. Introduction

This document outlines the API testing strategy for the Contact List Application. The application exposes a RESTful API that supports full lifecycle management of users and contacts. All testing will be performed manually using Postman, targeting the live hosted environment.

# 2. Objectives

- Verify that all API endpoints behave according to the provided documentation.

- Validate correct HTTP status codes are returned for both success and error scenarios.

- Ensure authentication and authorization mechanisms work correctly.

- Confirm data integrity which that request payloads are correctly persisted and returned.

- Identify any undocumented behaviors or deviations from the specification.

# 3. Scope

## 3.1 In Scope

| Module | Endpoints Covered |
| --- | --- |
| User Management | Add User, Login, Get Profile, Update User, Logout, Delete User |
| Contact Management | Add Contact, Get All Contacts, Get Single Contact, Full Update (PUT), Partial Update (PATCH), Delete Contact |
| Authentication | Bearer token issuance, usage, and invalidation across all protected endpoints |
| Error Handling | Invalid inputs, missing auth, wrong IDs, duplicate emails |

## 3.2 Out of Scope

- Performance and load testing

- Security / penetration testing

- UI / frontend testing

- Automated regression testing

- Database-level validation

# 4. Test Approach

All testing will be performed manually using Postman. Tests will be organized into a Postman Collection with folders per module. Environment variables will be used to manage the base URL and bearer token between requests.

Testing approach per scenario:

- Happy path: valid inputs, correct auth, expected success responses.

- Negative path: invalid data, missing fields, wrong/expired tokens, non-existent IDs.

- Boundary cases: minimum field lengths, empty optional fields.

Postman setup:

- Base URL stored as environment variable: {{baseUrl}}

- Token captured automatically from login/register response via test script and stored as {{token}}

- contactId captured and stored as {{contactId}} for downstream requests

# 5. Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan (this document) | Defines scope, approach, and scenarios |
| Postman Collection | Organized collection of all API requests with environment variables |
| Test Execution Report | Pass/fail status for each test case with actual vs expected results |
| Bug Report | Defects logged per failing scenario with steps to reproduce |

# 6. Schedule

| Task | Duration | Start Date | End Date |
| --- | --- | --- | --- |
| Analysis | 1 Day | 13-April-26 | 13-April-26 |
| Test Case Design | 1 Day | 14-April-26 | 14-April-26 |
| Postman Collection Setup | 1 Day | 14-April-26 | 14-April-26 |
| Test Execution | 2 Days | 14-April-26 | 15-April-26 |
| Bug Reporting | 1 Day | 15-April-26 | 15-April-26 |
| Test Summary Report | 1 Day | 15-April-26 | 15-April-26 |
| Preparing the Presentation | 2 Day | 15-April-26 | 15-April-26 |

# 7. Roles & Responsibilities

| Staff | Role | Responsibilities |
| --- | --- | --- |
| Mamoun Suboh | Project Manager | 1. Assign tasks 2. Review test activities 3. Schedule project timeline |
| Afnan Kharoof | QA Lead | 1. Guide the team 2. Conduct daily meetings 3. Resolve ambiguities |
| Abdulhakeem Sakhel Rawad Isayed Alaa Abu Duqa Mohammed Bazzar | QA Team | 1. Requirements Analysis 2. Prepare test plan 3. Write and execute test cases 4. Create bug reports 5. Preparate Test Summary Report |

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria

- API is accessible at https://thinking-tester-contact-list.herokuapp.com

- API documentation reviewed and understood

- Postman installed and collection created

- Test cases reviewed and approved

## 8.2 Exit Criteria

- All planned test scenarios executed

- No critical or high-severity defects remaining open

- Test summary report completed and approved

# 9. Resources & Environment

| Category | Details |
| --- | --- |
| Testing Tool | Postman (latest version) |
| Base URL | https://thinking-tester-contact-list.herokuapp.com |
| Environment | Postman environment with {{baseUrl}}, {{token}}, {{contactId}} variables |
| OS | Any (Windows / macOS / Linux) |
| Test Data | Unique email addresses per test run (e.g. testuser.001@test.com) |

# 10. Risk Management

| Risk | Mitigation |
| --- | --- |
| Hosted demo environment instability or data resets | Record test evidence (screenshots) immediately after execution. Re-register user at start of each session. |
| Shared environment — data from other testers | Use uniquely identifiable test data (timestamped emails, distinct names) to avoid conflicts. |
| Token expiry mid-session | Re-login and update {{token}} environment variable before continuing execution. |
| Undocumented API behavior | Log as observation in test summary report; flag to QA Lead for review. |

# 11. Approval

| Name | Role | Approval Status | Date |
| --- | --- | --- | --- |
| Mamoun Suboh | Project Manager | Pending |  |
| Afnan Kharoof | QA Lead | Pending |  |